# Sanatan Dharma App — 25 Day Build Plan

Scoped-down Phase 1 (minimum working version) + Game Design track

For beginners using Antigravity 2.0 (or Claude Code / Cursor) — 3-4 hrs/day on app, 1 hr/day on game design.

# How To Use This Document

Each day has a Goal, exact Prompts to paste into your AI coding agent (Antigravity/Claude Code/Cursor), and what to check before moving on. Copy the PROMPT text exactly, or adapt the details (like city name) to your preference.

- Prompts are written to be pasted directly into your AI coding assistant chat.

- If something errors, paste the exact error message back to the assistant and ask it to fix it — this is normal and expected daily.

- Don't skip 'Check before moving on' steps — confirming things work prevents bigger problems later.

# PART 1: App Build Track (3-4 hrs/day)

Day 1 — Install Prerequisites

Goal: Get Node.js, VS Code, and Git installed and verified.

- Download and install Node.js LTS from nodejs.org (default options).

- Download and install VS Code from code.visualstudio.com.

- Download and install Git from git-scm.com/downloads (default options).

- Open a terminal and run: node -v   (should show a version number)

- Run: npm -v   (should show a version number)

- Run: git --version   (should show a version number)

Note: No AI prompt needed today — this is manual installation only.

Day 2 — Accounts + Meet Antigravity

Goal: Create free accounts and get comfortable with your AI coding tool's interface.

- Create a free account at github.com

- Create a free account at vercel.com (sign in with GitHub)

- Create a free account at supabase.com (sign in with GitHub)

- Open Antigravity 2.0 (or Claude Code / Cursor) and explore the interface — don't build anything yet.

PROMPT: Explain what a React project folder structure typically looks like and what the main files (package.json, App.jsx, index.html) each do. I am a complete beginner.

Note: Just read the explanation today. Understanding matters more than speed right now.

Day 3 — Scaffold Your First Project

Goal: Get a blank React + Tailwind project running locally in your browser.

PROMPT: Create a new React project using Vite, with Tailwind CSS installed and configured. Name the project 'sanatan-app'. Set it up with a simple Home page that just says 'Sanatan Dharma App - Coming Soon' in large centered text. After creating it, tell me the exact terminal commands I need to run to start the local development server.

- Run the commands it gives you (usually npm install then npm run dev).

- Open the local address shown (usually http://localhost:5173) in your browser.

Note: Check before moving on: you should see your 'Coming Soon' text in the browser. If not, paste the error to your AI agent.

Day 4 — Push to GitHub

Goal: Learn to save your project online so nothing gets lost.

PROMPT: Walk me through, step by step, how to initialize this project as a Git repository and push it to a new GitHub repository called 'sanatan-app'. Explain each command in plain English before I run it.

- Follow the steps exactly, asking questions if any command is unclear.

Note: Check before moving on: refresh your GitHub repo page online and confirm your code files are visible there.

Day 5 — Deploy to Vercel

Goal: Get your (still mostly empty) site live on the internet.

- Go to vercel.com, click 'Add New Project', import your 'sanatan-app' GitHub repository.

- Use default settings and click Deploy.

PROMPT: My project is now deployed on Vercel. Explain what a build error looks like on Vercel's dashboard and what I should do if I see one.

Note: Check before moving on: visit the live .vercel.app URL Vercel gives you and confirm you see your Coming Soon page live on the internet.

Day 6 — Plan the Panchang Page Structure

Goal: Understand what you're about to build before building it.

PROMPT: I want to build a 'Today's Panchang' page for a Hindu calendar app, showing tithi, nakshatra, and sunrise/sunset time for Mumbai, India (hardcoded location for now, no auto-detection yet). Explain in simple terms what each of these terms means, and outline what a simple page layout for this would look like.

Note: This is a planning/understanding day. Take notes on the explanation.

Day 7 — Install the Panchang Library

Goal: Get the panchang calculation engine into your project.

PROMPT: Install the npm package @bidyashish/panchang into my React project. Then write a small test script (not connected to the UI yet) that calculates and prints today's tithi, nakshatra, and sunrise/sunset time for Mumbai, India (latitude 19.0760, longitude 72.8777) to the console.

- Run the test script it gives you.

Note: Check before moving on: confirm you see tithi, nakshatra, and sunrise/sunset printed in your terminal, even if not yet on the webpage.

Day 8 — Build the Panchang Page UI

Goal: Show today's panchang on an actual webpage.

PROMPT: Now take that panchang calculation and display it on a proper webpage using React and Tailwind CSS. Create a clean, calm-looking card showing: today's date, tithi, nakshatra, and sunrise/sunset time for Mumbai. Make it mobile-friendly and centered on the page.

Note: Check before moving on: view this on your phone browser (using your local network IP, or push and check the Vercel live URL) to confirm it looks good on mobile too.

Day 9 — Verify Panchang Accuracy

Goal: Cross-check your calculated output against a trusted reference.

- Open drikpanchang.com in a browser, set location to Mumbai, and note today's tithi, nakshatra, and sunrise/sunset.

- Compare against what your app shows.

PROMPT: My app shows [your app's values] but DrikPanchang.com shows [their values] for tithi/nakshatra/sunrise-sunset in Mumbai today. Help me investigate why these might differ and whether this is a known limitation of the library.

Note: Small differences in timing (a few minutes) may be normal. Large differences (wrong tithi entirely) need investigation.

Day 10 — Push Panchang Feature Live

Goal: Deploy your working Panchang page.

PROMPT: Help me commit these changes with a clear commit message and push them to GitHub so Vercel redeploys automatically.

Note: Check before moving on: visit your live Vercel URL and confirm the Panchang page works there too, not just locally.

Day 11 — Set Up Supabase Database

Goal: Create a place to store your mantras.

PROMPT: I have a free Supabase project. Help me design a simple database table called 'mantras' with these columns: id, title, sanskrit_text, transliteration, meaning, category. Then give me the exact SQL to create this table in Supabase's SQL editor.

- Copy the SQL into Supabase's SQL editor (found in your Supabase project dashboard) and run it.

Note: Check before moving on: confirm the 'mantras' table appears in your Supabase Table Editor.

Day 12 — Connect Supabase to Your App

Goal: Let your React app talk to your database.

PROMPT: Help me install the Supabase client library in my React project and connect it to my Supabase project using my project URL and API key. Show me where to safely store these keys using environment variables, not directly in the code.

- Get your Project URL and anon/public API key from Supabase Settings > API.

Note: Check before moving on: ask your AI agent to write a simple test that fetches from the mantras table (even if empty) and confirms the connection works without errors.

Day 13 — Add Your First 10 Mantras (Content Day)

Goal: Manually source and enter your first real content.

- Source 10 well-known mantras/shlokas with verified Sanskrit text and meaning (e.g. Gayatri Mantra, Mahamrityunjaya Mantra, basic aartis) — cross-check against at least two trusted sources.

- Add these directly into your Supabase Table Editor (no coding needed for this — just data entry) OR ask your AI agent to help you write an insert script.

PROMPT: Write a SQL insert script to add these 10 mantras to my 'mantras' table: [paste your 10 mantras with title, sanskrit_text, transliteration, meaning, category for each].

Note: This is a content day, not a heavy coding day. Take your time getting the text accurate.

Day 14 — Build the Mantra List Page

Goal: Display your mantras in the app.

PROMPT: Create a Mantra Library page in React that fetches all mantras from my Supabase 'mantras' table and displays them as a clean list of cards, each showing the title and category. Make it mobile-friendly and match the calm visual style of the Panchang page.

Note: Check before moving on: confirm all 10 mantras appear correctly on the page.

Day 15 — Build the Mantra Detail Page

Goal: Let users click a mantra to see full details.

PROMPT: When a user clicks a mantra card, navigate to a detail page showing the full Sanskrit text, transliteration, and meaning in a clean, readable layout. Use React Router for this navigation if it isn't already set up.

Note: Check before moving on: click through several mantras and confirm each shows correct, complete details.

Day 16 — Push Mantra Feature Live + Navigation

Goal: Connect everything with a simple navigation menu.

PROMPT: Add a simple top navigation bar to my app with links to Home, Panchang, and Mantras. Keep it minimal and clean, mobile-friendly with a hamburger menu on small screens if needed. Then help me commit and push these changes to GitHub.

Note: Check before moving on: test navigation between all pages on both desktop and phone browser views.

Day 17 — Plan the Gita Reader Structure

Goal: Understand the data structure before entering content.

PROMPT: I want to build a Bhagavad Gita reader showing one chapter, verse by verse, with Sanskrit text, transliteration, and English meaning for each verse. Design a Supabase table structure for this called 'gita_verses' with appropriate columns, and give me the SQL to create it.

- Run the SQL in Supabase SQL editor.

Note: Check before moving on: confirm the 'gita_verses' table exists in Supabase.

Day 18-19 — Source and Enter Gita Chapter 1 (Content Days)

Goal: Get one full chapter of accurate Gita content into your database.

- Source Bhagavad Gita Chapter 1 text from a public domain translation (e.g. Kashinath Trimbak Telang's or Swami Swarupananda's translation) — both are legally free to use in full.

- Organize each verse: Sanskrit text, transliteration, meaning.

PROMPT: Help me write a SQL insert script to add Bhagavad Gita Chapter 1 (all verses) to my 'gita_verses' table. Here is the content: [paste your sourced chapter 1 verses].

Note: This will likely take both days — Chapter 1 has around 47 verses. Accuracy matters more than speed here.

Day 20 — Build the Gita Reader Page

Goal: Display the Gita chapter in the app.

PROMPT: Create a Gita Reader page in React that fetches Chapter 1 verses from Supabase and displays them one after another in a clean, readable format: verse number, Sanskrit text, transliteration, then meaning. Add it to my navigation bar.

Note: Check before moving on: scroll through and confirm all verses display correctly and in order.

Day 21 — Push Gita Feature Live

Goal: Deploy the completed reader.

PROMPT: Help me commit and push these Gita reader changes to GitHub so Vercel redeploys.

Note: Check before moving on: test the live Gita page on your phone browser via the Vercel URL.

Day 22 — Mobile Polish Pass

Goal: Make sure everything looks good on phones, not just desktop.

PROMPT: Review my entire app for mobile responsiveness issues. Check the Home, Panchang, Mantra Library, Mantra Detail, and Gita Reader pages. Fix any text that's too small, buttons too close together, or layout that breaks on a narrow screen (375px width).

Note: Test manually on your own phone by visiting your live Vercel URL, not just in the AI's suggestions.

Day 23 — Bug Fixing Pass

Goal: Catch and fix obvious problems before showing anyone.

- Click through every page and link in your app slowly, like a first-time user would.

PROMPT: I found these issues while testing my app: [list anything broken, confusing, or ugly that you noticed]. Help me fix them one at a time.

Note: Expect to find several small issues — this is completely normal, not a sign of failure.

Day 24 — Final Deploy + Clean Up

Goal: Make sure the live version is stable and presentable.

PROMPT: Help me do a final review of my app before sharing it with others: check for console errors, broken links, or leftover placeholder text like 'Coming Soon'. Then help me commit and push the final version.

Note: Check before moving on: open your live Vercel URL in an incognito/private browser window to see it exactly as a new visitor would.

Day 25 — Test With Real People + Reflect

Goal: Get outside feedback and plan what's next.

- Share your live Vercel URL with 2-3 friends or family members. Ask them to use it for a day.

- Ask specifically: what was confusing? What would they want added? Did anything look broken on their phone?

PROMPT: Based on this feedback from my testers: [paste their feedback], help me prioritize a short list of the top 3 things to fix or improve next.

Note: Congratulations — this is a real, working, deployed app. Everything from here is expansion, not starting over.

# PART 2: Game Design Track (1 hr/day, planning only)

This track is deliberately planning-only for 25 days — no building. As a beginner, splitting build time across two features slows both down. Once Phase 1 is stable (after Day 25), this hour shifts to actually building the quiz feature with the experience you'll have gained.

## Days 1-10: Write Quiz Questions

- Write 25-30 multiple-choice questions about Ramayana, Mahabharata, and major deities.

- Format each as: Question, 4 answer options, correct answer, one-line explanation.

- Cross-check facts against at least two reliable sources before finalizing each question.

PROMPT: (Optional, for research help) Give me 5 well-known, non-controversial facts from the Ramayana that would make good beginner-level trivia questions. Keep them respectful and widely agreed-upon, not obscure or sect-specific.

## Days 11-18: Sketch the Quiz Experience

- On paper or in Figma (free), sketch what the quiz screen looks like: question text, 4 answer buttons, a 'next' button, score counter.

- Sketch a results screen: score out of total, maybe a simple encouraging message.

Note: No coding yet. This is pure design thinking.

## Days 19-25: Organize Content for Later Build

- Organize your 25-30 questions into a simple spreadsheet or document: question, options A-D, correct answer, explanation.

- This becomes your ready-to-use dataset the moment you're ready to build the quiz feature after Day 25.

# Quick Reference: Daily Rhythm

A simple rhythm to follow each day, once you're past Day 1-5 setup:

- Read the day's Goal and Prompt in this document.

- Paste the prompt into Antigravity/Claude Code/Cursor, adjusting bracketed details as needed.

- Review what it built or explained — ask follow-up questions if anything is unclear.

- Test it yourself before considering the day done.

- If something breaks, paste the exact error message back and ask for a fix — this is a normal daily occurrence, not a setback.

# If You Fall Behind

25 days is a tight, scoped-down timeline for a true beginner. If a day takes two days instead of one, that's expected — don't skip the 'Check before moving on' steps just to stay on schedule, since skipped verification tends to cause bigger problems later in the build. It's better to finish a smaller version fully working than a larger version half-broken.